DIGITAL HEALTH AND CARE WALES

DIGITAL PROGRAMME OVERVIEW

UPDATE

| Agenda Item | 3.6 |
| --- | --- |

| Name of Meeting | Digital Governance and Safety Committee |
| --- | --- |
| Date of Meeting | 4 August 2022 |

| Public or Private | Public |
| --- | --- |
| IF PRIVATE: please indicate reason | N/A |

|  | Executive Sponsor | Ifan Evans, Executive Director of Strategy |
| --- | --- | --- |
|  | Prepared By | Michelle Sell, Director of Performance and Planning and Chief Commercial Officer |
|  | Presented By | David Sheard, Assistant Director of Service Transformation |

| Purpose of the Report | For Assurance |
| --- | --- |
| Recommendation |  |
| The Committee is being asked to: NOTE the progress of programmes and projects to aid an understanding of where DHCW focusses its project implementations, as agreed with external stakeholders for ASSURANCE. |  |

# IMPACT ASSESSMENT

| STRATEGIC OBJECTIVE | All Objectives apply |
| --- | --- |

| CORPORATE RISK (ref if appropriate) |  |
| --- | --- |

| WELL-BEING OF FUTURE GENERATIONS ACT | A Healthier Wales |
| --- | --- |
| If more than one standard applies, please list below: |  |

| DHCW QUALITY STANDARDS | N/A |
| --- | --- |
| If more than one standard applies, please list below: |  |

| HEALTH CARE STANDARD | Effective Care |
| --- | --- |
| If more than one standard applies, please list below: |  |

| EQUALITY IMPACT ASSESSMENT STATEMENT | Date of submission: N/A |  |
| --- | --- | --- |
| No, (detail included below as to reasoning) |  | Outcome: N/A |
| Statement: N/A |  |  |

| IMPACT ASSESSMENT |  |
| --- | --- |
| QUALITY AND SAFETY IMPLICATIONS/IMPACT | No, there are no specific quality and safety implications related to the activity outlined in this report. |
| LEGAL IMPLICATIONS/IMPACT | No, there are no specific legal implications related to the activity outlined in this report. |
| FINANCIAL IMPLICATION/IMPACT | No, there are no specific financial implications related to the activity outlined in this report |
| WORKFORCE IMPLICATION/IMPACT | No, there is no direct impact on resources as a result of the activity outlined in this report. |
| SOCIO ECONOMIC IMPLICATION/IMPACT | No, there are no specific socio-economic implications related to the activity outlined in this report. |
| RESEARCH AND INNOVATION IMPLICATION/IMPACT | No, there are no specific research and innovation implications relating to the activity outlined within this report. |

| Acronyms |  |  |  |
| --- | --- | --- | --- |
| DHCW | Digital Health and Care Wales | SHA | Special Health Authority |
| DPIF | Digital Priorities Investment Fund | RAG | Red / Amber / Green |
| SBU | Swansea Bay University Health Board | WNCR | Welsh Nursing Care Record |
| WEDS | Welsh Emergency Department System |  |  |

# SITUATION/BACKGROUND

  - This document notes the progress of our key programme and projects as at June 2022, noting key milestones and stakeholder organisations.

  - These are national digital programmes of work which are governed by programme or project boards made up of NHS Wales senior stakeholders. The Chair of the Board is usually external to DHCW. The Boards make key decisions on objectives, scope, timing and allocation of resources and apply the project RAG status. These initiatives are characterised by their high level of complexity both technically and operationally as their service delivery can be procured, build in DHCW or with another organisation and would be rolled out to NHS local organisations which may have a differing variety of operational service.

# SPECIFIC MATTERS FOR CONSIDERATION BY THIS MEETING (ASSESSMENT)

  - The National Data Resource (NDR) Programme RAG Status has changed to Green following the procurement for the Google Cloud Platform starting in June.

  - The Welsh Nursing Care Record Project (WNCR) has moved to Amber. This is in response to delays getting full agreement from health boards to the approach for moving to a Single Instance of WNCR. This is now planned for Q3.

  - The Welsh Emergency Department System (WEDS) project is Red. There are two principal issues. Firstly, continued system issues affecting Neath Port Talbot MIU that are impacting future go lives. The supplier continues to work with SBU and DHCW to investigate. Secondly, there remains uncertainty regarding the future funding of the project from DPIF.

  - DHCW are developing a Shared Resources Centre to support key Portfolios and Programmes of work. The organisation currently has a mixture of project, product and services delivery supported in a fragmented way by small project management offices in some areas. Management of the Annual and Integrated Medium Term plans are co-ordinated by the Planning Department. The Shared Resources Centre will address the portfolio and programme levels of the plan. It will ensure consistency and professionalism across this area, in terms of reporting, tooling, resource management, and ways of working, addressing the need for new role types, talent management and sharing resource across projects.

# KEY RISKS/MATTERS FOR ESCALATION TO BOARD/COMMITTEE

4.1	There are no key risks/matters for escalation to Board/Committee

# RECOMMENDATION

  - The Committee is being asked to NOTE the progress of programmes and projects to aid an

understanding of where DHCW focusses its project implementations, as agreed with external stakeholders for ASSURANCE.

# APPROVAL / SCRUTINY ROUTE

| Person / Committee / Group who have received or considered this paper prior to this meeting |  |  |
| --- | --- | --- |
| PERSON, COMMITTEE OR GROUP | DATE | OUTCOME |
| Management Board | 15th July 2022 | Noted with modifications |