DIGITAL HEALTH AND CARE WALES

PUBLIC ACCOUNTS COMMITTEE REVIEW OF NWIS UPDATE REPORT

| Agenda Item | 3.6 |
| --- | --- |

| Name of Meeting | Audit and Assurance Committee |
| --- | --- |
| Date of Meeting | 6 July 2021 |

| Public or Private | Public |
| --- | --- |
| IF PRIVATE: please indicate reason | N/A |

|  | Executive Sponsor | Michelle Sell, Chief Operating Officer |
| --- | --- | --- |
|  | Prepared By | Michelle Sell, Chief Operating Officer |
|  | Presented By | Michelle Sell, Chief Operating Officer |

| Purpose of the Report | For Noting |
| --- | --- |
| Recommendation |  |
| The Audit and Assurance Committee is being asked to: NOTE the update provided to the Public Accounts Committee on 1 March 2021. |  |

| Acronyms |  |  |  |
| --- | --- | --- | --- |
| SHA | Special Health Authority | DHCW | Digital Health and Care Wales |
| NWIS | National Health Service Wales Informatics Service | PAC | Welsh Government Public Accounts Committee |
| CaNISC | Cancer Network Information System Cymru | WG | Welsh Government |
| NDR | National Data Resource | ICT | Information Community and Technology |

# SITUATION/BACKGROUND

## In November 2018 the then National Assembly for Wales Public Accounts Committee published its report into Informatics Systems in NHS Wales. The report considered a number of areas that had been identified from an earlier review by the Wales Audit Office and subsequent considerations, as follows:

The Welsh Government’s leadership role for informatics in NHS Wales, including, for example, ensuring NHS bodies agree what “Once for Wales” means in practice.

The work the Welsh Government is doing to better understand the costs of delivering its vision for informatics and how that could be funded given the downwards trend in spending on ICT and the £484 million estimate of the cost of delivering the vision for informatics on top of current budgets.

The extent of resourcing and investment at a local level.

The effectiveness of governance and accountability arrangements in light of concerns identified by the Auditor General and the recommendations of the Parliamentary Review to bring bodies such as NWIS within a strengthened central NHS Wales Executive function.

Local leadership, including clinical leadership, and perspectives on the factors behind slow progress in delivering the electronic patient record.

Workforce challenges, including recruitment and retention of ICT specialists.

Getting greater clarity about whether the intended benefits of investment are being achieved.

- The NHS Wales Informatics Service now part of Digital Health and Care Wales was invited to present evidence to the Public Accounts Committee and has subsequently provided a number of progress updates via Welsh Government.

# SPECIFIC MATTERS FOR CONSIDERATION BY THIS MEETING (ASSESSMENT)

## On 1 March 2021 Dr Andrew Goodall, Chief Executive of NHS Wales provided further information to the Welsh Government Public Accounts Committee in terms of progress against the original recommendations and including specific updates provided by NWIS (now part of DHCW). The submission is attached at Appendix A, for the information of the DHCW Audit and Assurance Committee members.

# KEY RISKS/MATTERS FOR ESCALATION TO BOARD/COMMITTEE

## Of the eighteen original Recommendations from the PAC Report five had been addressed by November 2019 and of the remaining 13 Recommendations only one remains open, as follows:

WG, NWIS and NHS bodies should work together to explore options to secure the experienced ICT staff and developers that NWIS needs within the context of a comprehensive workforce plan for NWIS and taking account of the ICT staff available to NHS bodies. (recommendation 11)

The update notes that this will be addressed as part of wider work on a strategic workforce review, linked to an organisational change programme within DHCW.

## Additional funding has been provided to DHCW as part of the formation of the SHA and through the Digital Priorities Investment Fund and recruitment is underway to increase the workforce.

## Our Corporate risks consider the impact of recruitment delays and shortfalls and the need to review priorities in our Annual Plan if demand exceeds capacity (risks DHCW0259 and DHCW0237). These risks are actively managed by our Planning and Performance Management Group which drives forward mitigations and capacity assessments against key delivery. There are three key areas of risk: building up to a full Special Health Authority  workforce formation; developing a sustainable workforce model for Covid – an area of uncertain requirements; and bringing in the right skills for the Digital Priorities Investment Fund Programmes.

## Mitigations in train for potential shortfalls include a recruitment task force which is focussed on speeding up the process, and utilising  specialist recruitment agencies to target hard to fill posts. Also, DHCW are reviewing retention of existing staff and developing the future workforce pipeline. There will also be an expansion in the variety of recruitment channels to increase the reservoir of resources, e.g. universities, veterans’ groups.

## DHCW will use 3rd party resources to supplement in-house teams, to temporarily increase our capacity or where we don’t carry the highly specialised technical skills. Infrastructure examples include supporting  Office 365,  movement to Cloud, and new data centre networking.

## DHCW are also utilising commercial support as part of the risk stratification work directly linked with the Covid-19 response.  Commercial suppliers provide technical expertise and help develop the National Data Resource (NDR) environment as part of a robust approach to risk stratification, with phase 1 looking at running and hosting the QCOVID algorithm. The next area of focus is on codifying and automating the Shielded Patient List process, again hosted within the NDR risk stratification platform.  Future commercial support will be sought to help establish an NDR solution for acquisition and storage of GP data.

## Progress has been made by the Welsh Government Technology, Digital & Transformation Team in the appointment process for the new Chief Digital Officer (CDO) for Health & Care with interviews planned for 23 July 2021, and hosting arrangements agreed with Heath Education & Improvement Wales. As noted in the update to Welsh Government Public Accounts Committee it is anticipated that once in post the new CDO will help to shape the wider workforce review across NHS Wales.

## The update also includes a number of areas that DHCW has prioritised in its Annual Plan for 2021-22 including defining our Architectural Vision in response to the Architecture Review; the replacement of CaNISC; Procurement of the new GP Services Framework; Continuing to support the roll-out of the Welsh Community Care Information System and the Digital Services for Patients & the Public Programme and the relocation of data centre services out of the Blaenavon Datacentre.

# RECOMMENDATION

## The Audit and Assurance Committee is being asked to:

NOTE the update provided by Welsh Government to the Public Accounts Committee on 1 March 2021.

# IMPACT ASSESSMENT

| STRATEGIC OBJECTIVE | Development of the new Digital Organsation |
| --- | --- |

| CORPORATE RISK (ref if appropriate) |  |
| --- | --- |

| WELL-BEING OF FUTURE GENERATIONS ACT | A healthier Wales |
| --- | --- |
| If more than one standard applies, please list below: |  |

| DHCW QUALITY STANDARDS | N/A |
| --- | --- |
| If more than one standard applies, please list below: |  |

| HEALTH CARE STANDARD | Governance, leadership and acccountability |
| --- | --- |
| If more than one standard applies, please list below: Effective Care |  |

| EQUALITY IMPACT ASSESSMENT STATEMENT | Date of submission: N/A |  |
| --- | --- | --- |
| No, (detail included below as to reasoning) |  | Outcome: N/A |
| Statement: N/A |  |  |

| APPROVAL/SCRUTINY ROUTE: Person/Committee/Group who have received or considered this paper prior to this meeting |  |  |
| --- | --- | --- |
| COMMITTEE OR GROUP | DATE | OUTCOME |

| IMPACT ASSESSMENT |  |
| --- | --- |
| QUALITY AND SAFETY IMPLICATIONS/IMPACT | No, there are no specific quality and safety implications related to the activity outlined in this report. |
| LEGAL IMPLICATIONS/IMPACT | No, there are no specific legal implications related to the activity outlined in this report. |
| FINANCIAL IMPLICATION/IMPACT | Yes, please see detail below |
|  | Specific activities identified are included within our Annual Plan 2021-22. |
| WORKFORCE IMPLICATION/IMPACT | Yes, please see detail below |
|  | Specific activities identified are included within our Annual Plan 2021-22. |
| SOCIO ECONOMIC IMPLICATION/IMPACT | No. there are no specific socio-economic implications related to the activity outlined in this report |